Ratr Demo Requirements.

Client-Side requirements:
- Ability to rate friends.
- Ability to add friends
- Ability to remove friend(s)
- Ability to ban user/friend
- Ability to have chat with friends only
- Interactive and adaptive design
- User friendly Interface
- Always synchronized with server

Server-Side requirements:
- Store user data in encrypted state
- Work in multi-thread mode if needed
- Back up data every day(Decrease Interval if needed)
- If lost connection to internet back up immediately

SERVER-SIDE

1. First Lap
   Designing server platform,
   Class hierarchy,
   Assurances
2. Second Lap
   Protocols setup, (TCP, FTP, HTTP), // FTP and HTTP should be done later
    DB Setup (SQL)
   User Class Design and implementation in server-side
   Create API – s for Server-DB conversation
   Tests.
3. Third Lap
   Setting up API-s to interact with clients. (With particular protocol).
   Encryption engine implementation.
   Test
   Integrating encryption engine into server protocols.
   Test

   CLIENT-SIDE

4. Fourth Lap
   Designing client app for desktop
   Wireframe client app
   Create class hierarchy for client app.
   Assurances
   Create client-side backup engine.
   Create file-management-engine
   Create file-backup system
   Tests
5. Fifth Lap
   Integrating encryption engine into backup system
   Setup Protocols to interact with server
6. Sixth Lap
   Designing UI for client side desktop application
  Design class hierarchy for client-side desktop app

  Integrating already created encryption engine into client-side APIs
  Tests